        Project Management Processes
        Assignment 3.1

1.Determine the Input, Process and Exit criteria for each of the project management processes

Present the above data in a tabular diagram

1 Project initiation
Input	Process	Output
Project intake Approval & / Business case	Developing a high level plan and project description / Identification of risk involved and cost estimation / Legal requirements and technological change required / Understanding needs of client and classifying them under in scope or out of scope	Project charter which defines expectations and outlines of project / Scope statements

2. Project planning
Input	Process	Output
Project charter & scope statement	Developing a precise plan to attain project objective and slecting a team / creating the WBS / estimating & developing cost, time and resources / formal approval	Project management plan / planning for each WBS / plans for future scope

3.Project execution
inputs	process	outputs
Project mangement plan / and resources / releasing of funds	Performing objectives and analysing the objectives	Project deliverables whose expection are tested and approved / performance analyzed / projects are kept in track

4.Project monitoring and controlling
Input	Process	Outputs
Plan requirements	Continuous checking of project and verifying it ,so that execution is not out of scope. / Take proper action which includes amending the project or changing the plans when necessary	Change request / Plan updates / Documentation

5.Project closure
Input	Process	Outputs
Project Documentation,Success criteria / Final product	Verify acceptance project deliverables / checking whether the projects plan completed in time and budget	Final lessons learned / signing off